**How to create the Vendor management system ( Road Map )**

1. First you have to watch the videos of Django RestFramework and understand the things used init.

* This would require 2 days, 4th & 5th of May.

1. After that you have to create an small project that uses Token based authentication for API’s.

* This will be done on 7th of May.

1. After that create the main project and implement Token based authentication.

* On 9th of May the main project will be started.

1. After that create the models for the main project and validate the model’s integrity

* On 9th of May only the Models for the project will be implemented

1. Once done with models crate the endpoints and test the endpoints

* This would require 2-3 days ( 10th , 11th & probably 12th of May )

1. Make documentation for the API’s.

* On 13th of May the Project’s API’s will be documented and submitted.